# Exhibit Planning WorkFlow Process

-----Proposals

- Proposal for Exhibit Theme presented and reviewed

### Present ideas to Larry to determine feasibility

- Route 1 – Relationships revealed among items in database leads to exhibit idea

- Route 2 – pre-existing idea is pursued

    - Define Scope or Theme of Exhibit

- What do you want the exhibit to showcase and why?

- How will it do so?

- Exhibit Coordinator(s) selected

- Initial meeting between EC and Web designer

-----Planning

- Select items from CMP collection (or add if not in database already)

    - Items will need to be digitized, described and placed in the community collection

    - We can NOT add items after the project ends in October 2005

    - Exhibits can be modified and new ones created in the future (as long as items are in the database)

- Outline proposed content and hierarchy

a.  Core elements in every exhibit:

- Home page

- Search (queries and advanced)

- Copyright and Use statements (could be link to main)

- Contact Information

- Credits or Acknowledgements

- Curriculum Materials (could be link to main site)

- Link to Community Collection site

- Other features are possible

- Begin creating and collecting supporting materials (non-database content for exhibit)

    - Essays, notes and other documents

    - Text for site pages (those in #5 above)

    - Illustrative images if any are needed

    - Curriculum materials

- Create search queries from “tagged” database items

-----Prototyping

- Wireframe prototypes created (site diagrams with no graphics to show flow, linkages and possible layout)

- Wireframe review and approval process

- Graphical mockup created (possible look of site done as a graphic file, no coding)

- Graphical components reviewed, approval or revision if necessary

-----Programming

- All content (graphics, text, database items, design, etc.) FINALIZED

- Deliverables: Non database content for exhibit DUE

- Coding of website

- Review and Testing